PRODUCT REQUIREMENTS DOCUMENT Certification Hub Version 1.0 — Initial Release Version: 1.0 Date: March 20, 2026 Status: Draft — In Review

1. EXECUTIVE SUMMARY

Certification Hub is a centralized platform that empowers professionals to securely store, organize, track, analyze, and showcase their certifications throughout their career. It directly addresses four core pain points: fragmented record-keeping, poor credential discoverability, expiry blindness, and lack of long-term career visibility.

Version 1.0 delivers the foundational experience: authenticated accounts, full certificate management (upload + manual entry), document viewing, intelligent search and filtering, and a permanent public-facing profile URL. The platform is designed to evolve from a simple storage vault into a complete career intelligence system.

2. PROBLEM STATEMENT

Professionals accumulate certifications across their careers but lack a unified system to manage them. Credentials are scattered across email inboxes, cloud drives, LinkedIn, and employer portals — making them difficult to access, easy to let expire, and inconsistent to share.

Key pain points:

- Fragmented storage — no single source of truth for professional credentials

- Expiry blindness — no proactive alerting leads to lapsed certifications and compliance gaps

- Poor discoverability — manual, inconsistent sharing with employers and clients

- No career intelligence — no visibility into credential history or career trajectory

3. TARGET USERS — PERSONAS

| Persona | Core Need |
| --- | --- |
| IT Professional | Holds 5–15 vendor certs (AWS, Cisco, Microsoft). Needs expiry tracking and a shareable proof page for clients and employers. |
| Freelancer / Consultant | Uses certifications to win contracts. Needs a polished public profile URL to attach to proposals and bids. |
| Healthcare Worker | Manages compliance-critical licenses. Needs reliable expiry alerts and audit-ready document access. |
| Lifelong Learner | Accumulates MOOCs and micro-credentials. Wants an organized showcase to supplement their resume. |

4. FEATURE VALIDATION & PM ASSESSMENT

## 4.1 User Authentication

LinkedIn SSO is a natural fit for the professional audience. Apple Sign-In ensures iOS compatibility. Manual account creation requires email verification before public profiles activate — critical to prevent spam abuse.

PM Recommendation Add email verification as a mandatory step for manually created accounts. Without it, the public profile feature is vulnerable to spam and abuse before launch.

## 4.2 Certificate Management

The dual-path approach (file upload + manual entry) is well-considered — not all certifications have a downloadable document. The field set is comprehensive and appropriately scoped. Credential ID is correctly optional.

PM Recommendation Define the category taxonomy before launch. Ship with 8–10 preset categories (Cloud, Security, Networking, Data, DevOps, Healthcare, Finance, Project Management, Other). User-defined custom tags can follow in v1.1.

## 4.3 Document Handling

Inline PDF viewer and image zoom significantly reduce friction for credential review. Duplicate detection is a proactive quality feature.

PM Flag — Clarify Duplicate Detection Heuristic Define whether duplicate detection operates on file hash, credential ID, or the combination of certificate name + issuer. A hash-only approach will miss manually entered duplicates. Recommend a hybrid: hash for uploaded files + name/issuer/date matching for manual entries.

## 4.4 Search & Organization

The filter set (category, issuer, date range, expiry status) covers the most common user query patterns. All three sort options are appropriate for the use case.

PM Recommendation Set "Expiring Soon" as the default sort order. This surfaces urgency proactively and reinforces the platform's core value proposition around certification lifecycle management.

## 4.5 Public Profile

This is the highest-value differentiator in v1 — comparable to a Linktree for professional credentials. The custom endpoint (e.g. certificationhub.com/john-smith) strengthens professional identity and makes the URL worth sharing.

PM Recommendation Add a per-certificate visibility toggle (public / private) so users can control which credentials appear on their public profile without deleting them. This is a standard privacy expectation that will be requested immediately post-launch.

## 4.6 Critical Gap — Expiry Notifications

MISSING FEATURE — Strongly Recommend for v1 Expiration dates are captured but no alerting mechanism is defined. Email notifications at 90, 30, and 7 days before expiry are a core retention driver and the primary reason users will return to the platform regularly. This should be treated as a must-have for v1, not a future enhancement.

5. PM SUGGESTIONS — PRIORITIZED

| Feature | Assessment / Notes | Status |
| --- | --- | --- |
| Expiry email alerts | 90/30/7-day automated reminders. Highest ROI addition for retention and daily active usage. | Must-have v1 |
| Category taxonomy | Define 8–10 preset categories before launch. Prevents data quality problems from inconsistent self-tagging. | Must-have v1 |
| Visibility toggle per cert | Allow users to hide individual certs from public profile without deleting. Expected privacy control. | High priority |
| Dashboard / home screen | Summary view: total certs, expiring soon, recently added. Gives users a reason to return. | High priority |
| PDF portfolio export | Export full portfolio as a single PDF. Popular for job applications and compliance audits. | v1.1 |
| Issuer verification badges | Partnership with AWS, Microsoft, Salesforce for verified badges on known issuer domains. | Future |
| Profile view analytics | Show users how many times their public profile was viewed. Strong engagement loop. | Future |
| Employer search | Allow recruiters to search public profiles by cert or issuer. Marketplace feature. | Future |

6. TECHNICAL SCOPE

| Module | Status |
| --- | --- |
| Auth service (SSO + manual) | In scope |
| File storage (encrypted at rest) | In scope |
| Certificate CRUD | In scope |
| Search & filter engine | In scope |
| Public profile engine | In scope |
| Duplicate detector | In scope |
| Expiry email notifications | Add to v1 — missing |
| Dashboard / home screen | High priority addition |
| Admin / moderation tools | Partial |
| GDPR data export + deletion | In scope |
| Native mobile apps | Out of scope |
| Third-party API integrations | Out of scope |

Non-functional requirements:

- File upload limit: 25 MB per file

- Supported formats: PDF, JPG, PNG

- Storage: encrypted at rest, per-user access keys

- Public profile URL format: /u/[username]

- Target uptime: 99.5% SLA

- Accessibility: WCAG 2.1 AA compliance required for launch

- GDPR: data export and full account deletion must ship at launch

7. RISKS & MITIGATIONS

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Credential fraud | High | Add a clear platform disclaimer that credentials are self-reported and not verified. Display 'Not verified' on all public profiles in v1. Plan issuer API partnerships for v2. |
| Storage cost overrun | Medium | Cap free-tier storage at 100 MB per user in v1. Design a paid upgrade path before launch to create a clear monetization runway. |
| PII exposure in documents | Medium | Store files with per-user access keys. Public profiles should display metadata only — never the raw file unless explicitly configured by the user. |
| SEO / organic discoverability | Low | Implement server-side rendering for public profile pages. Add schema.org/Person structured data markup to drive organic search acquisition. |

8. SUGGESTED DELIVERY MILESTONES

| Period | Milestone | Deliverables |
| --- | --- | --- |
| Weeks 1–3 | Foundation | Auth (SSO + manual), user accounts, file upload infrastructure, certificate CRUD, data model finalized, category taxonomy defined |
| Weeks 4–6 | Core experience | PDF viewer, image preview/zoom, duplicate detection, search, all filters, sorting, expiry email notification system |
| Weeks 7–9 | Profile & alerts | Public profile with custom URL, per-cert visibility toggle, dashboard home screen, expiry alerts live |
| Weeks 10–11 | Hardening | GDPR data export, account deletion, storage limits enforced, security audit, performance testing, WCAG 2.1 AA |
| Week 12 | Launch | Beta release, onboarding flow, feedback collection, analytics instrumentation |

9. SUCCESS METRICS — 90 DAYS POST-LAUNCH

| Metric | Target |
| --- | --- |
| Registered users (first 30 days) | 500+ users |
| Public profile activation rate | 40% of registered users |
| Average certs per active user | 5+ certificates |
| D30 retention rate | 30%+ |
| Upload failure / error rate | < 5% |
| User satisfaction score | 4.0 / 5.0 or above |

10. OUT OF SCOPE — VERSION 1

The following are explicitly deferred from v1 to maintain delivery focus:

- Native mobile apps (iOS / Android)

- Third-party API integrations (LinkedIn sync, LMS connectors)

- Team / organization accounts

- Issuer verification partnerships

- AI-powered skill gap recommendations

- Public profile view analytics

- Blockchain credential anchoring

- PDF portfolio export (targeted for v1.1)

- Employer-facing talent search

DOCUMENT INFORMATION

| Document title | Certification Hub — Product Requirements Document v1.0 |
| --- | --- |
| Document status | Draft — In Review |
| Prepared by | Product Management |
| Date | March 20, 2026 |
| Next review | Before development kickoff |